Odoo Developer Training – Reviewer Guide

🧑‍⚖️ Overview

This guide supports structured, expert-level review of trainee progress at the end of each review cycle (every two weeks) and at the final demo (Week 13). The focus is on production-readiness, architectural soundness, user experience, and alignment with the business use case (Ghanaian catering & event planning).

📅 Review Schedule & Goals

✅ Review 1 – End of Week 2: Foundation Review

Goals:

- Validate development environment setup (Odoo Community and Odoo 18 if applicable)

- Confirm repo structure, module layout, and manifest completeness

- Review data model quality: field types, relational logic, constraints

- Test model functionality via shell/UI; check for realistic seed data

- Ensure project brief aligns with target use case and user roles

✅ Review 2 – End of Week 4: UI & Security Review

Goals:

- Check usability and navigation of menus and views

- Validate domain filters and context-based actions in views

- Evaluate security: access control lists (ACLs), record rules, and test users

- Confirm separation of planner/admin/client permissions

- Ensure UI is mobile-responsive and cleanly structured

✅ Review 3 – End of Week 6: Logic & Integration Review

Goals:

- Confirm custom business logic correctness (pricing, date conflicts)

- Review use of @api.depends, computed fields, and cron jobs

- Evaluate quality and function of WhatsApp integration (via chosen API)

- Verify delivery logging and opt-in/opt-out handling

- Ensure logs are stored in an accessible format

✅ Review 4 – End of Week 8: CRM & Accounting Review

Goals:

- Confirm VAT setup, chart of accounts, tax configuration for Ghana

- Review invoice generation, journal entry logic, and tax computations

- Validate multicurrency handling (rates, GHS vs USD/GBP workflows)

- Ensure CRM pipeline stages reflect customer lifecycle

- Review linkages between leads, requests, and bookings

✅ Review 5 – End of Week 10: Testing & Feedback Review

Goals:

- Review test coverage using TransactionCase or SavepointCase

- Evaluate correctness, isolation, and reproducibility of test cases

- Confirm WhatsApp-based post-event feedback automation

- Review feedback model, data collection, and summary dashboard

- Inspect audit log implementation and performance profiling setup

✅ Review 6 – End of Week 12: Deployment & UX Readiness

Goals:

- Check Docker/Odoo.sh deployment quality and CI pipeline reliability

- Review app packaging: manifest, README, icon, licensing

- Evaluate mobile UX, form validation, and error handling

- Conduct dry run of full demo workflow using realistic data

🎯 Final Review – Week 13 Demo Presentation

Demonstration Goals:

- Workflow Showcase:

  - From customer inquiry → service selection → booking → invoicing

  - Live WhatsApp message trigger and feedback capture

- Code & Architecture:

  - Modular, well-documented Python/Odoo code

  - Clean Git history, functional test suite, passing CI

- Business Fit:

  - Realistic scenarios and data for Ghanaian catering/event sector

  - Pricing, VAT, and messaging customized for local norms

- Production-Readiness:

  - Functional permissions, security checks, mobile-friendly interface

  - Deployment instructions and backups in place

🔍 General Evaluation Criteria

| Category | Reviewer Focus |
| --- | --- |
| Code Quality | Follows Odoo/Python standards, modular design, clean separation of concerns |
| Security | Proper use of ACLs, record rules, and user groups |
| Business Logic | Accurate pricing, date validation, tax compliance |
| UX/UI | Responsive design, intuitive flows, minimal clicks |
| Documentation | Readable code comments, usage guide, module README |
| Testing | Unit tests with meaningful coverage and isolation |
| Deployment | Working container or script, no hardcoded paths, portable config |
| Integration | WhatsApp/API integration tested and logged clearly |
| Cultural Fit | Messaging tone, currency support, and workflows localized for Ghana |