Odoo Developer Training & Implementation Plan

Duration: 13 Weeks
Trainee Profile: Mid-level software engineer with full-time employment
Time Commitment: ~12–16 hours/week (includes 1 full employer day + personal time)

🎯 Objective

To build a production-quality, modular Odoo application for a Ghanaian catering and event planning business, with support for:

- Bookings, packages, and services

- WhatsApp-based client communication

- Multicurrency accounting

- CRM & basic marketing

- Regulatory compliance (VAT, data handling)

All features must work in Odoo Community Edition. Any Odoo 18-specific enhancements are marked and optional.

🧱 Week-by-Week Plan (Expert-Ready & Detailed)

Week 1: Orientation & Development Setup

- Install Odoo 18 and Community Edition; verify compatibility of modules across editions

- Set up development environment: Git repo, Dockerized Odoo stack, VS Code with Python extension

- Learn modular architecture: review __manifest__.py, module directories, dependencies

- Write project brief defining services, event types (e.g., weddings, corporate), and user personas (admin, event planner, client)

🔹 Optional (Odoo 18): Explore app switcher and enhanced navigation components

Deliverable: Fully initialized Git repo with base module scaffolding, brief describing use case and roles

Week 2: Modular Design & Data Modeling

- Create models: Event, Package, Service, Booking, and CustomerRequest

- Use core fields (Char, Text, Date, Float, Selection, etc.) and relational fields (Many2one, One2many)

- Add computed fields for event pricing, constraints for date validation, and SQL constraints for uniqueness

- Populate test data using CSV import or YAML, and test model relationships via shell or UI

Deliverable: Validated model code with constraints, seed data, and documentation of relationships

✅ Review 1 (End of Week 2)

Goal:

- Confirm installation and setup quality

- Review modular design adherence and model accuracy

- Validate completeness of test data and model functionality

Week 3: Views, Menus, Navigation

- Create menus and actions: Event Planner > Bookings > Events/Packages/Services

- Build tree, form, kanban views with contextual actions and custom buttons

- Apply domain filters (e.g., upcoming bookings) and group-by views (e.g., by status, service type)

- Use responsive design to validate on mobile and desktop

Deliverable: Navigation-ready UI for all major models with views and menu hierarchy

Week 4: Security, Groups, and Record Rules

- Define user roles: Event Planner, Admin, Accountant, Client (read-only portal)

- Set access control lists in ir.model.access.csv

- Use ir.rule to restrict bookings and events by user role

- Create test users and verify role-based restrictions

Deliverable: Functional security layers with ACLs, record rules, and access matrix summary

✅ Review 2 (End of Week 4)

Goal:

- Evaluate interface usability and responsiveness

- Verify security implementation and access rules

- Check role-based navigation and test user setup

Week 5: Business Logic & Server Automation

- Write server-side logic using Odoo ORM to:

  - Automatically calculate event cost from selected services and packages

  - Validate date conflicts for overlapping bookings

- Use @api.depends, @api.constrains, and computed fields with inverse methods where needed

- Set up a scheduled action (cron) for event reminders

🔹 Optional (Odoo 18): Integrate spreadsheet reporting for event cost breakdown

Deliverable: Custom logic with full coverage of business rules and cron task demonstration

Week 6: External Integrations – WhatsApp & APIs

- Choose platform: Meta Business, Twilio, or Gupshup API for WhatsApp messaging

- Develop outgoing message template logic (e.g., booking confirmation, reminder)

- Store logs and create opt-in/opt-out settings using Boolean field on res.partner

- Add webhook or polling logic to process delivery status (if API supports it)

Deliverable: Working message trigger for booking confirmation + logging in backend

✅ Review 3 (End of Week 6)

Goal:

- Review correctness and completeness of business logic

- Verify automation and scheduling reliability

- Evaluate integration setup and WhatsApp workflow

Week 7: Accounting, VAT, and Multicurrency

- Configure Ghana VAT (15%) in accounting settings

- Set up charts of accounts, journal entries for invoice generation

- Add pricing fields in GHS and allow conversion to USD/GBP using exchange rate table (manually managed in Community Edition)

- Automate tax calculation on booking invoice generation

🔹 Optional (Odoo 18): Fetch exchange rates from third-party service (e.g., ECB API)

Deliverable: Full accounting flow: booking → invoice → journal → VAT compliant reporting

Week 8: CRM & Client Lifecycle

- Install CRM module and configure sales pipeline for lead stages

- Connect CustomerRequest to lead creation logic with automation for tagging (e.g., "catering inquiry")

- Demonstrate lead-to-booking conversion with scheduling, notes, and expected revenue fields

Deliverable: CRM flow integrated with event booking lifecycle

✅ Review 4 (End of Week 8)

Goal:

- Ensure accounting setup is accurate and VAT-compliant

- Confirm CRM integration and lead flow

- Validate multicurrency logic for key transactions

Week 9: Feedback Collection & Post-Event Touchpoints

- Create EventFeedback model with ratings, comments, and link to res.partner

- Automate WhatsApp follow-up 2 days after event (if consented)

- Generate summary feedback dashboard per customer/event

Deliverable: Post-event feedback flow with reporting and WhatsApp automation

Week 10: Testing, QA, and Audit Tools

- Write tests using odoo.tests.common.TransactionCase and SavepointCase

- Validate business logic, views, access rights with test cases

- Enable logging and performance profiling using Python logging and Odoo debug tools

- Conduct manual audit using checklist: security, consistency, edge cases

Deliverable: Test suite with coverage report, audit checklist filled

✅ Review 5 (End of Week 10)

Goal:

- Assess quality of feedback loop and automation

- Review test coverage, case quality, and audit tool usage

- Verify readiness for deployment and compliance audits

Week 11: DevOps, Deployment & Marketplace Readiness

- Package module with __manifest__.py, README, .pot (translations), license

- Prepare Docker-compose or Odoo.sh deployment

- Add GitHub Actions workflow for CI build/test

- Validate App Store readiness: naming conventions, icon, summary, license

Deliverable: Installable app with CI pipeline and tested deployment method

Week 12: UX Polish, Mobile Testing & Final Rehearsal

- Conduct usability review for planners and clients

- Test responsive views, accessibility, form validation

- Write final demo script with use case walk-through: from lead to invoice and feedback

Deliverable: QA-complete build with final polish and working demo guide

✅ Review 6 (End of Week 12)

Goal:

- Check mobile UX, navigation consistency, and polish

- Finalize packaging and deployment pipeline

- Dry run of complete demo walkthrough

Week 13: Final Demo & Peer Review

- Present the solution:

  - Book an event, select services → compute price

  - Trigger confirmation WhatsApp → generate invoice

  - Follow-up with feedback and CRM update

- Review by peers: code, docs, UX, business logic

- Collect feedback and perform postmortem

Deliverable: Full walkthrough recording, reviewer checklist, final retrospective